CHANGE MANAGEMENT AUDIT

AUDIT REPORT

Audit Title: Change Management Audit

System: Critical Production System

Date: 9/16/2025

Objective: Test Controls over Changes before migration for the organization’s Critical Production System, to ensure change is authorized, tested and approved in line with the Change Management Policy.

Scope:  Critical Production System (Sept 2024 – Sept 2025)

Methodology:

The Internal Audit (IA) department performed this audit in accordance with the SOX Regulations/ IIA Standards. We evaluated the business ITGC Change Management process by executing the following activities.

- Reviewed Change management Policy

- We performed a walkthrough with the process owner to gain better understanding of the control, after which we performed a TOD using a sample of 1.

- IA proceeded to perform the TOE using selected samples from the CRITICAL Production SYSTEM population provided by the process owner.

- For our sample methodology, we selected 10 percent of the population, targeting the critical control areas of the process (Change Authorization, Change Testing, and Change Approval).

- IA selected 3 samples per control area for the TOE.

- IA evaluated each control area using the evidence provided by the process owner

- Ticket Evidence for the Production System

- Test Plan Document

- Approval Email supporting the Change

- We Documented exceptions and assessed the Risk.

Findings Summary

- Out of the 10 controls tested 2 samples were missing the required Authorization Ticket.

- Out of the 10 controls tested 4 samples were missing the required Test Plan Document.

- Out of the 10 controls tested 4 samples were missing the required Approval Change Email.

DETAILED FINDINGS

- Out of the 10 controls tested 2 samples were missing the required authorization ticket.

- RISK STATEMENT: Unauthorized changes may bypass formal review and approval

- RISK RATING: HIGH

- RECOMMENDATION: Ensure all changes include a valid authorization ticket as required by the policy.

- Out of the 10 controls tested 4 samples were missing the required test plan document.

- RISK STATEMENT: Unvalidated changes may cause defects or production issues.

- RISK RATING: HIGH

- RECOMMENDATION: Ensure all changes include a valid test plan document as required by the policy.

- Out of the 10 controls tested 4 samples were missing the required approval change email.

- RISK STATEMENT: This exposes the production environment to unauthorized deployments and increases the likelihood of control failure under audit.

- RISK RATING: HIGH

- RECOMMENDATION:  Ensure all changes include a valid approval change email as required by the policy.

OVERALL CONCLUSION

The overall Change Management controls exhibit Material Weakness that increases unauthorized changes risk due to multiple High-Risk findings. Management should prioritize its remediation efforts.

RECOMMENDATION SUMMARY

- Ensure mandatory compliance with Change management policy.

- Provide Additional training to necessary personnel

AUDIT OPINION

- Based on the extensive test performed by the Internal Audit, IA determines that the controls over the Change MANAGEMENT PROCESS for the Critical Production System for ABC Company is considered INNEFECTIVE

FOLLOW-UP

- Management to address the HIGH Risk issues within 30 days and provide a remediation plan.

PREPARED BY:

- The Internal Audit Department